**iReserve**

**Group Members:**

Neiell Care Paradiang

Kristel Ahlaine Gem Pabillaran

Marjorie Buctolan

Loreinne Estenzo

Aldrin Cadeliña

**CHARTER**

**Vision**

A high quality customer-centric reservation software that allows customers to reserve hotel rooms.

**Mission**

To create a custom software package for reservation to provide convenience and minimize the time spent by the customers in finding accommodation.

**Objectives**

* Within two weeks after project initiation, the developers will already have a design and plan for the project’s interface and architecture.
* Within two weeks after the we come up with the design and plan for the project's interface and architecture, we will finish our first sprint which is the log in, log out, sign up, forgot password and change password.
* Within two weeks after the first sprint , we will finish our second sprint which is the admin dashboard.
* Within three weeks after the second sprint, we will finish our third sprint which is the profile and feedback.
* Within one week after the third sprint, we will finish our fourth sprint which is the search.
* Within one week after the fourth sprint, we will finish our fifth sprint which is the recommendation.
* Within two weeks after the fifth sprint, we will finish our sixth sprint which is the messaging.
* Within two weeks after the sixth sprint, we will finish our seventh sprint which is the notification.
* Within two weeks after the seventh sprint, we will polish our front end.
* Within one week after the we polish the front end, we will test the site itself for a week.

**Principles**

* Ease of Client Use
* Customer Satisfaction

**Business Rules**

1. When signing up, the customer can only use the alphanumeric characters and the password has a required field of 6-22 valid characters
2. The email is unique to every account that is recorded in the database
3. When signing up, the information must be complete such as the email, password and confirm password
4. When filling up, the Password and Confirm password must be the same
5. The email and password must correspond to one entry in the database when logging in
6. The customer/Reservation Personnel and admin has different access rights
7. The customers that has not logged in will only be able to search but cannot reserve and give feedback
8. The feedback is limited to 500 characters
9. The Reservation Personnel’s account can be verified by the admin